CONSILIO & NUCON 's involvement in the FEEP (Front-End Engineering Planning) and FEED (Front End Engineering Design) phases represents a critical function of Life Cycle Integrator and Initial Data Verifier , ensuring Conceptual Project Maturity before moving on to the EPC (Engineering, Procurement, and Construction) Phase.

Content

1. Role in the FEEP (Front-End Engineering Planning) phase: Strategic Verification and Resource Forecasting 	1

2. Role in the FEEP phase: Conceptualization and Strategic Alignment 	3

3. Role in the FEED (Front End Engineering Design) phase: Technological Integration and Configuration Control 	4

4. Role in the FEED phase: Ensuring Project Maturity and Optimizing CAPEX 	5

1. Role in the FEEP (Front-End Engineering Planning) phase: Strategic Verification and Resource Forecasting

At the FEEP stage, where the project's strategic justification is carried out and investment decisions are made, Sorokin's activities are aimed at reducing uncertainty and strengthening the project's investment attractiveness .

| Area of activity | Scientific and design terminology | Contribution of CONSILIO & NUCON |
| --- | --- | --- |
| Source Data Management | Reference Project Data Baseline Formation and Proactive Resource Balance Management | Based on the experience of developing the RDS TCMNC system , verification, structuring and monitoring of critical input data for the feasibility study, including flow rates, is ensured. materials, labor costs and equipment. |
| Conceptual Expertise | Full Lifecycle Engineering Review | An audit of the proposed nuclear power plant concept is conducted based on operational, manufacturing, construction, and decommissioning experience ( OEE, OPE ). This ensures the selection of a technological solution that will be competitive throughout the entire lifecycle (50+ years), not just during the construction phase. |
| Financial Justification | Historical Data-Driven Cost Modeling and Estimate Accuracy Assessment | Using customized expert knowledge of actual localization levels, production capacities, and the price structure of Russian suppliers, we can create a realistic and detailed CAPEX forecast that exceeds standard reference estimates. |

2. Role in the FEEP phase: Conceptualization and Strategic Alignment

During the FEEP phase , which corresponds to the first two IAEA milestones (Milestones 1 and 2), NUCON's activities are of a systemic pre-investment assessment nature .

| Area of activity | Scientific and design terminology | Contribution of CONSILIO & NUCON |
| --- | --- | --- |
| Strategic planning | Institutional and Financial Structuring | Development of optimal organizational, legal and financial schemes aimed at minimizing regulatory and macroeconomic risk and ensuring project financing . |
| Feasibility study | Conducting a Technical and Economic Audit (Technical Due Diligence) | Preparation and examination of feasibility studies and investment memoranda , ensuring validation of initial data and analysis of alternative investment directions in order to optimize the Profitability Index . |
| Risk management | Proactive Risk Identification and Mitigation | Development of risk matrices and risk mitigation strategies, including assessment of project uncertainty and control of embedded project assumptions (Assumptions Control) . |
| Regulatory compliance | Interdisciplinary Coordination | Assistance in developing the necessary national infrastructure and coordinating regulatory documentation to ensure compliance with multi-regulatory requirements in the context of a cross-border project. |

3. Role in the FEED (Front End Engineering Design) phase: Technological Integration and Configuration Control

At the FEED stage, when the Design Basis crystallizes, the main task becomes ensuring a high level of maturity of the technical solution and its seamless integration with local conditions and capabilities.

| Area of activity | Scientific and design terminology | Contribution of CONSILIO & NUCON |
| --- | --- | --- |
| Project Evaluation | Configuration Control and Design Verification | Review of design solutions from the perspective of the Chief Engineer and the Builder . Verification of the basic design's compliance with constructability , installability, and maintainability requirements . |
| Interaction with the Vendor | Technology Transfer Facilitation and Interface Management | Acting as a bilingual interface and expert on the Russian nuclear technology (VVER), which is critical for effective interaction between the Customer and the Vendor/General Designer. Ensuring regulatory harmonization of design documents for a multi-regulatory environment. |
| Supply Management | Long-Lead Item Supply Chain Optimization | Leveraging long-standing industrial relationships to advise on the timing of the manufacture and delivery of key NPP equipment, as well as to conduct vendor audits, minimizing the risk of delays arising during the EPC phase. |

4. Role in the FEED phase: Ensuring Project Maturity and Optimizing CAPEX

At the FEED stage (corresponding to the pre-contract stage of Phase 2 and the start of IAEA Phase 3), NUCON's role shifts to the area of design control and capital expenditure (CAPEX) optimization .

| Area of activity | Scientific and design terminology | Contribution of CONSILIO & NUCON |
| --- | --- | --- |
| Design control | Design Maturity Audit | Expert consultations on design schedule monitoring and resource management . Conducting a technical review of the basic design for Technology Readiness Level (TRL) and compliance with Safety and Operational Suitability requirements . |
| Estimate and budget | Cost Baseline Verification | Investment budget analysis , cost modeling , and forecasting for CAPEX optimization are critical to securing the budget before the Final Investment Decision (FID) . |
| Technological Transfer | Facilitation of Technology Line Integration | VVER (Rosatom) technologies , NUCON acts as an interface between the Customer and the Vendor , ensuring effective technology transfer and adaptation of design solutions to local conditions. |

CONSILIO & NUCON ensures continuity of the institutional memory of the nuclear industry in the early stages of a project, translating historical experience into proactive resource and risk management , which is a key factor in meeting deadlines and budgets for megaprojects.

CONSILIO & NUCON functions as a system integrator that transforms the Customer's strategic intentions into a technically sound and financially verified design base , reducing the first-of-a-kind risk and providing configuration management at the earliest stages of a mega-project.

.